|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story |  | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1.As a user I want to update/delete my thoughts so that, i can get over my mistakes . | Mate 1 | Design user interface for personal thought section | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| Mate 2 | Write code for update/delete thought interface | 2 | 2 | 0 | 0 | 0 | 0 | 0 |
| Mate 1 | Update database table for storing new information | 0 | 1 | 1 | 0 | 0 | 0 | 0 |
| Mate 2 | Connect the new information with the database | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
|  | Mate 1 | Test interface for editing thoughts |  |  | 1 |  |  |  |  |
| 2. As a user I want to update/delete my events schedule, so that i can handle my schedule if any changes occurs . | Mate 2 | Design user interface for editing event section | 0 | 0 | 0 | 2 | 1 | 0 | 0 |
| Mate 1 | Write code for editing event interface | 0 | 0 | 0 | 2 | 2 | 0 | 0 |
| Mate 2 | Create database table for storing new information | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| Mate 1 | Connect the new information with the database | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
|  | Mate 2 | Test page for editing events |  |  |  |  |  |  | 2 |