|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story |  | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 5.As a user I want to get a reminder, so that I don’t forget about my events. | Mate 1 | Make changes for user interface of event section. | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| Mate 2 | Write code for add reminder section | 2 | 2 | 0 | 0 | 0 | 0 | 0 |
| Mate 1 | Create database table for storing information | 0 | 1 | 1 | 0 | 0 | 0 | 0 |
| Mate 2 | Connect the information with the database | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
|  | Mate 1 | Test the code. | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| 6.As a user I want to search for a specific date so that I can see my event for the day. |  | Update design for user interface for event | 0 | 0 | 0 | 2 | 1 | 0 | 0 |
| Mate 1 | Write code to add search option | 0 | 0 | 0 | 2 | 2 | 0 | 0 |
| Mate 2 | Create database table for storing information | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| Mate 1 | Connect the information with the database | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
|  | Mate 2 | Test page for searching events | 0 | 0 | 0 | 0 | 0 | 0 | 2 |